Quality Assurance (QA) Audit Scoring Guidance

Updated: November 3, 2025

Description: This is the scoring guidance for QA audits performed by the Turnpike Project Managers. This is based on the requirement given in FDOT Design Manual (FDM) 125.2 (District Quality Assurance Activities) to perform QA audits on projects. Use the QA Audit score tool spreadsheet for recommended scores and a better documentation of the scoring process. Use the QA Audit Form to fill out the Audit scores and information.

- Complete QC Documents (per FDM 124.3 and 125.2).

  - The score is based on the percentage of QC sheets measured against the total sheets in which the final PDF document is to be signed and sealed.  The score in this item is the maximum attainable for the evaluation.

  - Score 3.0 = 100% of the QC sheets were included with the submittal.

  - Score 2.5 = 80% - 99% of the QC sheets were included with the submittal.

  - Score 2.0 = 60% - 79% of the QC sheets were included with the submittal.

  - Score 1.5 = 40% - 59% of the QC sheets were included with the submittal.

  - Score 1.0 = 20% - 39% of the QC sheets were included with the submittal.

  - Score 0.5 = 1% - 19% of QC sheets were included with the submittal.

  - Score 0.0 = None of the QC documents were included with the submittal.

- QA/QC Staffing Plan (per FDM 124.2.1).

- Score 3 = All the Lead Technical Professionals and QC Reviewers match the current approved QA/QC Staffing Plan. (Applies to Plans, documents and BIM files)

- Score 2 = A few of the Lead Technical Professionals and QC Reviewers don’t match the current approved QA/QC Staffing Plan. (Applies to Plans, documents and BIM files)

- Score 1 = Most of the Lead Technical Professionals and QC Reviewers don’t match the current approved QA/QC Staffing Plan. (Applies to Plans, documents and BIM files).

- Plans and Documents’ QC 5-Step Review Process (per FDM 124.3.1).

- Score 3 = QC Stamp includes the submittal description and color codes, is initialed, and dated. Color-coded markups show the complete 5 steps review process was performed, and the colors are consistent with the ones indicated in the stamp.

- Score 2 = Minor information missing from QC Stamp (Description or color-codes). Minor missing markups (signs of a partially incomplete QC process). A few colors are not consistent with the stamp.

- Score 1 = Significant or major information missing from QC Stamp (Initials or dates) Major missing markups (signs of an incomplete QC process). Most colors are not consistent with the stamp.

- BIM Files’ Review Procedure (per FDM 124.4)

- Score 3 = BIM files’ QC summary reports for all BIM files were submitted. Reports show  the 5 steps review process was properly performed. The BIM Review Log was submitted, and it is filled up to the current phase.

- Score 2 = BIM files’ QC summary reports for most of the BIM files were submitted. Reports shows the 5 steps review process was not properly performed. The BIM Review Log is missing, or it is not filled up to the current submittal.

- Score 1 = Few or none of the QC summary reports were included with the submittal.

- N/A = Project scope doesn’t include signed and sealed BIM files.

- Certificate of Compliance (per FDM 124.5) & Construction review checklist (per CPAM 1.1.9)

- Score 3 = Certificate of compliance submitted, signed by the current staffing plan QA manager, and accurate to the project’s information and phase. CPAM Form 1-1-A  submitted, filled out, signed, and dated.

- Score 2 = Certificate of compliance was not signed by the current staffing plan QA manager, or it is inaccurate to the project’s information and phase. CPAM Form 1-1-A partially filled out, missing signature or date.

- Score 1 = Certificate of compliance or CPAM Form 1-1-A were not submitted.

- Note:  If CPAM form 1-1-A is not in scope or prior to Phase III, only evaluate based on certificate of compliance.

Note: Right-click and choose update field on the “Weighted Average Score” cell after filling the scores in the form.

General Comments:

Use this area of the QA Audit Form to describe by item number the factual reasons for the grades given.