Quality Assurance (QA) Audit Scoring Guidance

Updated: January 29, 2026

Description: This is the scoring guidance for QA audits performed by the Florida’s Turnpike Enterprise. This is based on the requirement given in FDOT Design Manual (FDM) 125.2 (District Quality Assurance Activities) to perform QA audits on projects. Use the QA Audit score tool spreadsheet for recommended scores and a better documentation of the scoring process. Use the QA Audit Form to fill out the Audit scores and information.

- Complete Quality Control (QC) Documents (per FDM 124.3 and 125.2).

  - The score is based on the percentage of QC sheets measured against the total sheets in which the final PDF document is to be signed and sealed.  The score in this item is the maximum attainable for the evaluation.

  - Score 3.0 = 100% of the QC sheets were included with the submittal.

  - Score 2.5 = 80% - 99% of the QC sheets were included with the submittal.

  - Score 2.0 = 60% - 79% of the QC sheets were included with the submittal.

  - Score 1.5 = 40% - 59% of the QC sheets were included with the submittal.

  - Score 1.0 = 20% - 39% of the QC sheets were included with the submittal.

  - Score 0.5 = 1% - 19% of QC sheets were included with the submittal.

  - Score 0.0 = None of the QC documents were included with the submittal.

- QA/QC Staffing Plan (per FDM 124.2.1).

- Score 3 = All the Lead Technical Professionals and QC Reviewers match the current QA/QC Staffing Plan (applies to plans and  documents).

- Score 2 = A few of the Lead Technical Professionals or QC Reviewers don’t match the current QA/QC Staffing Plan (applies to plans and documents).

- Score 1 = Most of the Lead Technical Professionals or QC Reviewers don’t match the current QA/QC Staffing Plan (applies to plans and documents).

- Plans and Documents’ QC 5-Step Review Process (per FDM 124.3.1).

- Score 3 = QC Stamp includes the submittal description and color codes, is initialed, and dated. Color-coded markups show the complete 5 steps review process was performed, and the colors are consistent with the ones indicated in the stamp.

- Score 2 = Few information missing from QC Stamp (description or color-codes). Few missing markups (signs of a partially incomplete QC process). A few colors are not consistent with the stamp.

- Score 1 = Most of the information is missing from QC Stamp (initials or dates). Major missing markups (signs of an incomplete QC process). Most colors are not consistent with the stamp.

- BIM Files’ Review Procedure (per FDM 124.4)

- Score 3 = BIM files’ QC summary reports for all BIM files were submitted. The reports show  the 5 steps review process was properly performed. The Lead Technical Professionals and QC Reviewers match the current QA/QC Staffing Plan. The BIM Review Log was submitted, and it is filled up to the current phase.

- Score 2 = BIM files’ QC summary reports for most of the BIM files were submitted. The reports shows the 5 steps review process was not properly performed.  A few of the Lead Technical Professionals or QC Reviewers don’t match the current QA/QC Staffing Plan. The BIM Review Log is missing, or it is not filled up to the current submittal.

- Score 1 = Few or none of the QC summary reports were included with the submittal.

- N/A = Project scope doesn’t include signed and sealed BIM files.

- Certificate of Compliance (per FDM 124.5) & Construction review checklist (per CPAM 1.1.9)

- Score 3 = Certificate of compliance submitted, signed by the current staffing plan QA manager, and accurate to the project’s information and phase. CPAM Form 1-1-A  submitted, filled out, signed, and dated.

- Score 2 = Certificate of compliance was not signed by the current staffing plan QA manager, or it is inaccurate to the project’s information and phase. CPAM Form 1-1-A partially filled out, missing signature or date.

- Score 1 = Certificate of compliance or CPAM Form 1-1-A were not submitted.

- Note:  If CPAM form 1-1-A is not in the scope or submittal is prior to Phase III, only evaluate based on certificate of compliance.

Note: Right-click and choose update field on the “Weighted Average Score” cell after filling the scores in the form.